Alex Markules, Grant Farnsworth, Jake Kampf

TPS Report, Week 1

10/6/18

Tasks:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Description | Time | Risk | Assignee | To be completed |
| Basic Quad Solver method | Version of quad solver method that expects no imaginary results and does not account for precision | 1 hour | 2 | Alex Markules | 10/8/18 |
| Input parser method | Asks user for 3 decimal numbers as input, validates input, and saves results | 1 hour | 3 | Grant Farnsworth | 10/9/18 |
| makefile | Compiles project with correct dependency structure | 30 minutes | 1 | Grant Farnsworth | 10/7/18 |
| Unit Tests for basic quad solver | Ensures that correct values are returned from quad solver method | 30 minutes | 3 | Alex Markules | 10/10/18 |
| Input Validation | Check user input | 30 minutes | 2 | Jacob Kampf | 10/9/18 |
| Peer Code Review | Meet 10/10 and review code to ensure goals were met | 45 minutes | 1 | All | 10/10/18 |
|  |  |  |  |  |  |